Date: 15 Feb 2021

**Schedule for FYP Milestone, Deliverables and Evaluation**

**Final Year Project- I (6th Semester)**

|  |  |  |
| --- | --- | --- |
| **Sr. #** | **Activity** | **Deadline** |
| 1 | Collection of Project ideas from faculty. | April 05, 2021 |
| 2 | Display of proposed FYP ideas to the students | April 15, 2021 |
| 3 | Project scope document online submission by students | May 07, 2021 |
| 4 | Display (result) of accepted projects | May 24, 2021 |

**Final Year Project-I (7th Semester)**

|  |  |  |
| --- | --- | --- |
| **Sr. #** | **Activity** | **Deadline** |
| 1 | Scope and SRS seminar | Feb 23, 2021 |
| 2 | **EVALUATION 1:** Defence of Scope and SRS | Monday March 08, 2021 |
| 3 | Evaluation result will be shared with student on/before | Thursday March 18, 2021 |
| 4 | SDS document & 30% Implementation seminar | Friday March 19, 2021 |
| 5 | **EVALUATION 2:** SDS document & 30% Implementation | Monday May 31st , 2021 |
| 6 | Evaluation result will be shared with student on/before | Friday June 11, 2021 |

**Final Year Project-II (8th Semester)**

|  |  |  |
| --- | --- | --- |
| **Sr. #** | **Activity** | **Deadline** |
| 1 | **EVALUATION 3:** 60% Implementation | Monday March 01, 2021 |
| 2 | Evaluation result will be shared with student on/before | Friday March 12, 2021 |
| 3 | Implementation seminar | Friday March 19, 2021 |
| 4 | **EVALUATION 4:** 100% Implementation with  System Testing & Debugging | Monday May 31st, 2021 |
| 5 | Evaluation result will be shared with student on/before | Friday June 11, 2021 |
| 6 | Submission of Project Report (2 copies in spiral binding) | **NEXT DAY OF EVALUATION 4** |
| 7 | External Examiner Nomination to Exam Department | **AFTER OPEN HOUSE  PROJECT DISPLAY** |
| 8 | Project Evaluation by External Examiner | To be announced by Exam Dept. |
| 9 | BOOK BINDING submission along with Project Executable Code in DVD | **03 Days after External Evaluation** |
| 10 | Result Submission to the Exam Department | To be announced by Exam Dept. |